# HANDOFF — 3DGS for Earth Observation PhD (read me first)

Audience: the Cowork agent (and me) running on the 4090 home PC. Purpose: everything needed to start work without the prior chat history. Read this top-to-bottom once, then read STATUS.md for the live state. Owner: Navaneeth · UAH Computer Science PhD · day job: NASA ESDS / Earth Observation. Last updated: 2026-06-22.

## 1. What this project is

A PhD dissertation built from 2–3 published papers on 3D Gaussian Splatting (3DGS) for satellite / Earth-observation imagery, tied to NASA EO data, finished as fast as is credible. 3DGS over NeRF deliberately: the EO-specific 3DGS baseline (EOGS) reaches NeRF-level accuracy ~300× faster, which means more experiments per week.

Hard constraints (do not violate):

- Open/free data only. No paywalled imagery. (All datasets below are free.)

- AI must do real work, not a chatbot bolt-on. The "AI" contribution is calibrated uncertainty + an image-selection decision agent, not natural-language querying.

- Contributions must read as CS method novelty demonstrated on EO, not "applied 3DGS."

## 2. Decisions already made (don't relitigate these)

A literature fact-check (June 2026) found the original "sparse-date EO 3DGS" idea is already crowded — SkySplat (AAAI 2026), SwiftGS, SatGS, SparseSat-NeRF, Sat-DN. Do not build a generic sparse-view EO 3DGS method. Cite those as related work.

The project pivoted to two open niches:

Paper 1 — Canopy-Aware EO Gaussian Splatting with Spaceborne-Lidar Supervision. Fuse NASA GEDI (L2A/L2B) and ICESat-2 (ATL08) lidar into a multi-date satellite 3DGS to separate canopy surface from bare ground in vegetated terrain (the documented failure mode of every current EO-3DGS method) and emit a calibrated per-pixel height uncertainty. Deliverables: canopy height model + under-canopy DTM from optical satellites.

Paper 2 — Spectral-Biophysical Gaussian Splatting. Reuse Paper 1's pipeline; extend each Gaussian's appearance from RGB to N multispectral bands with a per-date radiometric-correction head, and render view-consistent 3D biophysical layers (NDVI/NDWI, land cover) from multi-date satellite multispectral. First-of-kind at satellite scale.

Paper 3 (later) — Uncertainty-driven, reconstruction-in-the-loop image-selection agent. Given the current reconstruction + its uncertainty, decide which next archive image / tasking geometry most reduces error per cost. Not a chatbot. Design Paper 1's uncertainty output with this consumer in mind, but don't build it yet.

Papers 1 and 2 share ~70% of the codebase — build P1 geometry + lidar pipeline first, then P2 is "add spectral bands + heads."

## 3. The immediate goal (first runnable milestone)

Reproduce EOGS on one DFC2019 tile, produce a DSM, and match its reported mean-absolute-error vs. the provided airborne lidar. When that number matches, the pipeline is real and everything new is an addition to it. Nothing else starts until this works.

## 4. Data (all open — verified). Pull these on the 4090; do not sync from the laptop.

| Dataset | Use | Access |
| --- | --- | --- |
| DFC2019 (IEEE GRSS Data Fusion Contest) | Primary benchmark: WorldView-3 multi-date, 8-band VNIR + pan, airborne-lidar DSM ground truth (Jacksonville FL, Omaha NE) | IEEE DataPort, free login. DOI 10.21227/c6tm-vw12 |
| IARPA 2016 MVS | 2nd benchmark: WV-3 pan + multispectral, San Fernando, Argentina | Public, no restrictions, hosted on SpaceNet (AWS) |
| GEDI L2A/L2B | Paper 1 canopy+ground supervision | Free, NASA LP DAAC via Earthdata |
| ICESat-2 ATL08 | Paper 1 canopy+terrain supervision | Free, NASA NSIDC via Earthdata |
| HLS (Harmonized Landsat-Sentinel) | NDVI reference for Paper 2 | Free, NASA Earthdata |
| USGS 3DEP lidar | Independent DSM/CHM ground truth | Free, USGS |

Action: create a free NASA Earthdata Login — it's the only account needed for GEDI / ICESat-2 / HLS. Re-download data here rather than syncing large files from the laptop.

## 5. Environment setup (run on the 4090; WSL2 Ubuntu is fine on Windows)

# 1. CUDA-matched PyTorch (4090 supports CUDA 12.x)

conda create -n eogs python=3.10 -y && conda activate eogs

pip install torch torchvision --index-url https://download.pytorch.org/whl/cu121

# 2. Gaussian-splatting backend

pip install gsplat            # nerfstudio's maintained rasterizer (recommended)

# 3. Reproduce EOGS first (clone its public repo); clone Sat-NeRF for comparison

# 4. Geospatial + RPC + lidar tooling

pip install rasterio rpcm numpy gdal pyproj laspy h5py shapely

#   rpcm  -> RPC satellite camera model

#   h5py/laspy -> read GEDI/ICESat-2 (HDF5) and lidar (LAS/LAZ)

# 5. NASA data access

pip install earthaccess       # programmatic GEDI/ICESat-2/HLS via Earthdata Login



Compute notes: per-scene 3DGS on these ~600×600 m tiles fits in the 4090's 24 GB and trains in minutes (EOGS-class). The 4090 is sufficient for all of Papers 1 & 2. Only a generalizable/multi-scene model (not needed yet) would justify asking the advisor for a bigger machine. If memory pressure appears: prune Gaussians by opacity/scale, train per-tile, use mixed precision, checkpoint per tile.

## 6. Evaluation protocol (lock early)

- Baselines: classical MVS (S2P), Sat-NeRF, EO-NeRF (cite), EOGS / EOGS++ (direct rivals) — same DFC2019 tiles.

- Metrics: DSM MAE (m) + completeness; Paper 1: canopy-height MAE vs lidar CHM + uncertainty calibration (ECE / reliability diagram); Paper 2: per-band PSNR + SAM (spectral angle), NDVI MAE vs HLS, land-cover accuracy. Always report train time.

- Fixed tile splits, fixed seeds, released configs.

## 7. How the two machines work together

- Laptop = planning, reviewing results, setting goals, writing the next experiment prompt, committing it. This 4090 PC = pulling data, building the env, running training, writing results back.

- Source of truth = the git repo + STATUS.md. Chat history and Memory sync via the Claude account; files and the sandbox do NOT sync between machines. So:

  - Keep code + configs + small results in the git repo. Commit/push after every work block.

  - Keep big data/checkpoints local to the 4090 (or a cloud bucket); track them with a manifest, never sync them.

  - At the end of every session, update STATUS.md (done / in-progress / results / next steps / blockers) and push. At the start of every session, read STATUS.md first. That file is how either machine gets instantly current.

## 8. First actions for the 4090 agent, in order

- Confirm GPU + CUDA: nvidia-smi, then verify torch.cuda.is_available().

- Create the conda env and install the stack in §5.

- Set up the Earthdata Login; test earthaccess auth.

- Clone the EOGS repo; download one DFC2019 tile (JAX) from IEEE DataPort.

- Run EOGS on that tile; produce a DSM; compute MAE vs the provided lidar.

- Record the result and any setup gotchas in STATUS.md, commit, and push.

- Stop and report the MAE number before building anything new.

## 9. Key references

Crowded EO-3DGS (cite, don't redo): SkySplat (arXiv 2508.09479) · SwiftGS (2603.18634) · SatGS (Remote Sensing 2025) · EOGS/EOGS++ (2412.13047 / 2511.16542) · ShadowGS (2601.00939). Depth-supervised NeRF: Sat-NeRF (2203.08896) · SparseSat-NeRF (ISPRS 2023) · Sat-DN (2502.08352). Vegetation/lidar (Paper 1 niche): ForestSplat (Remote Sensing 2025) · GEDI gridded structure (Nature Sci Data 2024) · GEDI+ICESat-2 DEM improvement (Int. J. Digital Earth 2024). Spectral (Paper 2): SpectralGaussians (2408.06975) · Multi-Spectral GS w/ Neural Color (2506.03407) · Multispectral-NeRF (2509.11169). Agent (Paper 3 background): OUGS (2511.09397) · SA-ResGS (2601.03024) · satellite stereo-pair search (MDPI RS 17/14/2390).

Full reasoning lives in the companion docs: PhD_Research_Plan_3DGS_EarthObservation.md and Papers_1_and_2_DeepDive.md.