# STATUS — 3DGS for Earth Observation PhD (living lab notebook)

Convention: Read this file FIRST at the start of every session. UPDATE it at the END of every session, then git commit + git push. This file is the shared brain between the laptop and the 4090 PC. Keep it honest — record failures, not just wins.

Project: Canopy-aware + spectral 3D Gaussian Splatting for Earth observation (UAH PhD). Active machine for this entry: 4090 home PC Last updated: 2026-06-22 (template — fill in on first run)

## 0. Current focus (one sentence)

Reproduce EOGS on a DFC2019 tile and match its DSM MAE. Nothing new until this passes.

## 1. Milestone tracker

| # | Milestone | Status | Notes |
| --- | --- | --- | --- |
| M0 | Env built on 4090 (conda + gsplat + geospatial stack) | ☐ todo |  |
| M1 | Earthdata Login working; earthaccess auth OK | ☐ todo |  |
| M2 | DFC2019 JAX tile downloaded | ☐ todo |  |
| M3 | EOGS reproduced; DSM MAE matches paper | ☐ todo | gate before any new work |
| M4 | GEDI + ICESat-2 pulled for JAX/OMA footprints | ☐ todo | Paper 1 supervision |
| M5 | Lidar-anchored height loss prototyped | ☐ todo | Paper 1 core |
| M6 | Canopy/ground decomposition prototyped | ☐ todo | Paper 1 core |
| M7 | Uncertainty head + calibration metrics | ☐ todo | Paper 1 + feeds Paper 3 |
| M8 | Paper 1 ablations + baselines complete | ☐ todo |  |
| M9 | Paper 1 draft + arXiv | ☐ todo | target IGARSS / Remote Sensing |
| M10 | Paper 2: spectral embedding + radiometric head | ☐ todo | reuse pipeline |

Status legend: ☐ todo · ◐ in progress · ✅ done · ✗ blocked

## 2. Done so far

- (none yet — first run)

## 3. In progress right now

- (nothing — set up the environment first per HANDOFF.md §8)

## 4. Next steps (ordered)

- nvidia-smi; verify torch.cuda.is_available().

- Build conda env eogs and install the stack (HANDOFF.md §5).

- Create NASA Earthdata Login; test earthaccess auth.

- Clone EOGS repo; download one DFC2019 JAX tile.

- Run EOGS → produce DSM → compute MAE vs provided lidar.

- Record MAE + gotchas here; commit; push; report the number.

## 5. Blockers / open questions

- (none yet)

## 6. Results log

| Date | Tile | Method | DSM MAE (m) | Canopy MAE (m) | Train time | Config / commit | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | EOGS (repro) |  | — |  |  | target = match paper |

## 7. Environment snapshot (fill after setup)

- OS / shell: (e.g., WSL2 Ubuntu 22.04)

- GPU / driver / CUDA: (from nvidia-smi)

- conda env: eogs, Python 3.10

- Key versions: torch ___, gsplat ___, rasterio ___, rpcm ___, earthaccess ___

- EOGS repo commit: ___

- Data locations on 4090: DFC2019 → ___, GEDI → ___, ICESat-2 → ___

## 8. Data inventory (what's downloaded where — never synced to laptop)

| Dataset | Local path on 4090 | Size | Status |
| --- | --- | --- | --- |
| DFC2019 (JAX) |  |  | ☐ |
| GEDI L2A (JAX/OMA) |  |  | ☐ |
| ICESat-2 ATL08 |  |  | ☐ |

## 9. Session log (newest on top)

- 2026-06-22 — Repo initialized; HANDOFF.md and STATUS.md added. No code run yet. Next: build env on 4090.